🗺️ Core Viability Timeline (Nov 2025 – Mar 2026)

Phase 1: The "Lab" - Core Viability (November 2025)

Goal: To prove, in a Jupyter Notebook, that a model trained on historical data + event data + weather data can successfully predict crowd spikes. No API, no UI, just pure data science.

- Weeks 1-2 (Nov 1-14): Data Acquisition & Pipeline

  - [ ] Action: Download historical ridership data (DubaiPulse: rta_metro_ridership-open).

  - [ ] Action: Download timetable data (DubaiPulse: rta_gtfs-open).

  - [ ] Action: Get API access for all contextual data:

    - Events: SDG-DTCM-CalendarEvents (Dubai Digital Authority)

    - Weather: Open-Meteo (This is a fantastic open-source API with free historical data, perfect for an FYP).

  - [ ] Action: Write the data cleaning scripts to merge all these sources into one "master" dataset.

- Weeks 3-4 (Nov 15-30): The "Proof-of-Concept" Model

  - [ ] Action: Feature Engineering (The "Wow" Part): In your notebook, create the event_nearby, event_magnitude, and is_raining features.

  - [ ] Action: Build the Model: Train your full Ensemble Model (Prophet + XGBoost).

  - [ ] Action: Analyze: Test the model against a "holdout" dataset (e.g., the last month of data). Can it predict the known crowd spikes?

🎯 November Milestone: A single Jupyter Notebook that definitively proves YES, the core concept is viable. You will have graphs showing your model's predictions vs. actual ridership. This notebook is the foundation of your entire project and will go directly into your final report.

Phase 2: The "Factory" - Systematization (December 2025)

Goal: Turn your proven model from the "Lab" into a robust, "headless" (no UI) system. You'll use the break for this focused engineering.

- Weeks 1-2 (Dec 1-14): Build the "Prediction Brain"

  - [ ] Action: Build your FastAPI backend.

  - [ ] Action: "Productionize" your model: Take the code from your notebook, wrap it in a class, and create the /predict-advanced API endpoint that serves its predictions.

  - [ ] Action: Implement the "Wait for Next Train" logic.

- Weeks 3-4 (Dec 15-31): Build the "Smart Logic"

  - [ ] Action: Implement the Dijkstra's "Wow" Feature:

    - Build the networkx graph of the metro.

    - Write your custom cost function that calls your own /predict-advanced endpoint.

    - Create the /smart-route API endpoint.

🎯 December Milestone: A 100% feature-complete backend API. You can use a tool like Postman to ask it for smart routes and context-aware predictions. The entire "brain" of your app is finished.

Phase 3: The "Storefront" - Application (January 2026)

Goal: Build the polished user interface that puts a "face" on the "brain" you built in Phase 2.

- [ ] Action: Set up your frontend project (React, Vue, etc.).

- [ ] Action: Build the full UI: interactive map, station selectors, and results panels.

- [ ] Action: Integration: Connect all your UI buttons to the API endpoints you've already built and tested (/predict-advanced, /smart-route).

- [ ] Action: Focus on clear visualization (colors, graphs, simple recommendations).

🎯 January Milestone: A feature-locked, end-to-end application. You can now demo the entire project, from UI to smart prediction, live.

Phase 4: Report, Polish & Buffer (February 2026)

Goal: Shift from "creator" to "author." This month is for documentation, analysis, and bug fixing. Stop adding features.

- [ ] Action: Start your final report. Write the "Introduction," "Methodology," and "Implementation" chapters (you can pull directly from your Phase 1 notebook!).

- [ ] Action: Write the "Results & Analysis" chapter, using the graphs you made in Phase 1 and new ones from the live system.

- [ ] Action: Fix bugs and polish the UI.

🎯 February Milestone: A polished application and a 75% complete final report.

Phase 5: The Finish Line (March 2026)

Goal: Finalize and submit.

- [ ] Action: Write the "Conclusion" and "Future Work" (NLP Magnitude Predictor) chapters.

- [ ] Action: Proofread, format, and finalize the entire report.

- [ ] Action: Create your presentation slides and practice your demo.

- [ ] Action: Submit.

This plan gets you the core "viability" answer by the end of this month, which is the most secure and motivating way to build a project.